Standard Operating Procedure: Step-by-Step Procedure

Document Control

- Project Name: Comprehensive Multi-Domain Penetration Testing Framework

- Team Members: Bhavya (Lead & Resources), Ayush (UI/UX & Reporting), Jigar (Backend & Testing)

- Document Version: 1.0

- Status: Operational Baseline

1. Objective

This SOP details the operational workflow, execution stages, backend routing, and technical procedures required to perform end-to-end multi-domain penetration testing through the framework.

2. End-to-End System Execution Flow

[User Input (UI)] ---> [Input Parsing & Whitelist Check] ---> [Task Queue (Redis)]

|

[Report Output] <--- [Data Synthesis Engine] <--- [Domain Engines Executed]

3. Execution Phases

Phase 1: Target Intake & Scope Validation

- User Submission (Ayush): User submits targets via UI dashboard (URLs, IP blocks, .apk/.ipa files, Cloud credentials, or PCAPs).

- Sanitization & Whitelisting (Jigar & Bhavya):

  - Input parser checks target syntax (regex for IPv4/v6, FQDN, file mime-types).

  - System verifies that the target matches approved, authorized scope settings. Scans are aborted if targets are blacklisted or invalid.

Phase 2: Task Queue & Module Initialization

- Job Dispatch (Jigar): Validated tasks are assigned a unique Scan ID and pushed to the Redis/Celery queue.

- Resource Allocation (Bhavya): Backend checks required binary dependencies (e.g., Nmap, MobSF API, Scout Suite) and initializes isolated worker environments.

Phase 3: Automated Domain Scanning

1.Network Infrastructure Assessment:Execution: Ayush's Nmap wrapper / Jigar's backend queue.

Perform ICMP/TCP host discovery, run fast port scans (Masscan/Nmap), grab service banners, and map protocol-level misconfigurations.

2.Web Application Vulnerability Scan:Execution: OWASP ZAP API / Nuclei templates.

Crawl web endpoints, analyze HTTP security headers, evaluate authentication flows, and run automated parameter checks for SQLi, XSS, and SSRF.

3.Mobile Binary SAST Engine:Execution: MobSF API / JADX parser pipeline.

Extract binary archive (.apk/.ipa), decode AndroidManifest/Info.plist, extract hardcoded secrets, perform static analysis on decompiled code, and flag vulnerable third-party dependencies.

4.Cloud Environment Audit:Execution: Scout Suite / Prowler API integration.

Authenticate via read-only cloud credentials, parse IAM policies, audit public storage bucket permissions, and flag exposed security group rules.

5.Wireless Network Analysis:Execution: PCAP parser / Aircrack-ng sub-process.

Parse uploaded .pcap/.cap handshake files or live interface logs, analyze encryption parameters (WEP/WPA2/WPA3), and flag weak configurations or rogue access points.

6.Physical Security Log Evaluation:Execution: Physical Audit Python module.

Parse raw badge reader/RFID dump logs, map entry attempt timestamps, validate credential structures, and generate access risk scores based on pre-set compliance rules.

Phase 4: Data Synthesis & Vulnerability Mapping

- Aggregation (Jigar): Raw output streams (XML/JSON logs from tools) are parsed and unified into a single database schema.

- Severity Classification: Issues are scored against standard CVSS v3.1 metrics (Critical, High, Medium, Low, Info).

- De-duplication: Duplicate findings across different modules are merged into a single consolidated finding.

Phase 5: Report Generation & UX Display

- Real-time Display (Ayush): Dynamic dashboard updates severity charts, vulnerability breakdown metrics, and target completion status.

- Exportable Document Production (Ayush): The reporting engine generates styled PDF, HTML, and JSON reports containing executive summaries, technical findings, and actionable remediation steps.